**TechQuest**

**Meeting minutes**

**Opening:**

* Date: 19/11/2019
* Time: 8:45
* Place: Fontys R1 2.83ab

**Present:**

* Kien Duc Do
* Andreea Dumitru
* Atanas Draganov
* Abdullah Alkhalaf (Chairman)

**Regret:** None

**Absent:** None

**1. Call to order/opening remarks:**

* Time that the Chairperson called the meeting to order: 08:45

**2. Minute notes:**

* Team discussion:
* Questions:
* Should we have a page for admin (admin control panel)? Yes, but we are missing that page right now.
* What device to use when we scan the QR code? We use laptops.
* Should we have a username? No, it’s not necessary.
* Decision-made:
* The team agreed that the user should create an account first to be able to purchase his/her ticket for him/herself.
* We decided to create a sign-up page on the website.
* In the website, when the user clicks on the “Ticket” button, he/she should be directed to the login page if he/she doesn’t have an account.
* We decided to have an account page, in which the user can see his/her details (email, password, last name, first name, phone number..), see his/her QR code, see his/her balance, download his/her E-ticket and should be able to change his/her password.
* We agreed to divide the work of the applications and assign it to each member of the team:

|  |  |
| --- | --- |
| **Member** | **Application** |
| Kien | ATM Reader |
| Abdullah | Shop (Food and Drinks) Application |
| Andreea | Loan Application |
| Atanas | Entrance Application, Camp spot Application |

* We agreed to divide the work of the web pages and assign it to each member of the team:

|  |  |
| --- | --- |
| **Member** | **Web pages** |
| Kien | Login.php, ticket1.php |
| Abdullah | Index.php, signup.php, header.php, footer.php |
| Andreea | useraccount.php, bill.php |
| Atanas | Review.php, Campspot.php |

* Kien needs to populate tables in the database (Food, loan\_item tables) with sample data.